Projects wants

- Non-trivial motor control. I want to have motors that NEED to have logic with them. Running at 100% should not be the go-to thing.

- Internal sensor data to understand the state of the device. Temperature sensors on motors and maybe near the power supply. Current sensors to know the system and motor currents.

- Navigation sensors to be able to deploy to locations via GPS. We need to figure out the compass, an IMU, and of course a GPS.

- Environment sensors such as ultrasonic sensors. There should be an array of ultrasonic sensors in the back to fully visualize its path, and 3-4 IR sensors on the bottom to detect differences in terrain height (search “cliff sensor”)

- Short range communications using a 2.4 GHz RX/TX module.

- Long range communications using a LoRa module. I have something that works, we just need to program it, it may be easy to just add an atmega328pb to handle the actual communications since there are a lot of Arduino libraries for it.

- A remote control that has its own battery, short range module. We could also add the long-range module to this and make it the receiver.

- I would like to set this up so that we can grow in the future. Just like you can buy an Arduino and it can do a lot just by itself, I would like to develop each of our modules (processing, power, motor controllers) such that they don’t have to be connected to be unique and powerful. Meaning, everything should have easy to use connectors, debug options, and blinky lights.

Hardware development timeline

Objective: have a control loop that can run at 30 Hz (ish), i.e. should take all sensor measurements, and make decisions.

STEP ONE: processor board

Objective: have a processor board with all the necessary connections such that we can begin software development and slowly integrating sensors. By isolating the processor board, we will only spend $20-30 rather than $100s just to begin development. If we must change something, or add something to make our lives easier, it won’t cost too much. LOW RISK.

- Decided on sensor arrangement, types of sensors, and sensor requirements to pick the correct microcontroller.

- What communication protocols are we going to use between different microcontrollers? I2C, SPI, UART? UART is going to be easier to program between MCUs since they all have HOST/SLAVE hardware support. However, we will have to design a UART MUX to handle multiple channels.

- Do we want to include some communications with this? If we do, we should order at least two units to test the peer-to-peer communications. If we order from JLCpcb we will have a minimum board quantity of 5, so that should not be a problem. But we need to be careful how much we are spending on parts.

- When doing PCB layout, please consider mounting options! Do we want to use M2, M2.5, or M3 screws? I personally like to use M2 for PCB mounting and M3+ for mechanical housings.

- Blinky lights… debug headers… test points…

- Other user interfacing? The RP2350 has native USB so it will be very easy to plug in the computer and use it to debug.

STEP TWO: sensing

Objective: using the connections that have been defined in the previous step, come up with a scheme to accurately sense terrain.

- How should the many ultrasonic sensors be arranged so that you can see obstacles in front, as well as terrain grade.

- Based on research about Roomba, we should include 3-4 IR sensors on the bottom of the device to sense the differences in terrain as we move, “cliff detection”.

- The RP2350 is a powerful microcontroller… what would it take to connect a camera module?

STEP THREE: motors and motor controllers

Objective: select a motor that will work with our chassis and start developing a motor controller for it.

- Look at big DC motors on amazon.

- Look at big DC motor gear boxes on amazon?

- Research some key features that should be researched for motor controller sensors.